**SRS Differences**

**Overall Summary and Explanation of Differences**

**Diagram**

**Custom Keypads**

**Help Documentation for Biologists -** After a demonstration of the help files for the creel clerks, the client requested a pdf version for use in the office.

**Location Pressure -** Boat trailer and shore angler counts were previously angler types. The client felt that these counts didn't belong with the creel survey page because the counts and the types were the only pieces of data collected. We separated the counts into a separate button/control. We're able to enforce collection at the beginning and ending of a location and provide a reminder on the hour.

**Count Up Timer -** Originally the client wanted to remind the clerk when time at a location was up if the survey was a bus route type, but the amount of time was too varied to warrant this. They also wanted to give the clerk flexibility to finish the current survey and other location duties.

**Separate Fish Objects for Released Fish**

**Removal of Previous Party Access**

**Menu Bar**

**List of Differences by Section**

**1.1** Purpose changed from items to be delivered to what actually was delivered. Future developers added to the list of who the document is for. Optional items removed.

**1.2** Document convention for optional items removed.

**2.1** Optional item removed. Diagram updated to reflect current design.

**2.2** Features updated to indicate that not all fields from the paper form were kept for the survey and custom keypads were built.

**2.6** Documentation updated to include the documentation created for the biologists.

**3.1** Optional item removed.

**3.2** Bus route number added as a requirement if the bus route is selected.

**3.3** Added the Location Pressure button /control, use case for no angler parties at a location, and use case for a species type of none. Updated the countdown timer to a count up timer, species and kept/released to species being the only field shown on adding a fish and added details about released fish being separate fish objects for each released fish. Removed previous parties being accessible via arrow buttons.

**4.1** Added the menu bar and updated the countdown timer to a count up timer.

**4.2** Removed the virtual keyboard. Updated the database from MySQL to SQL Server.

**4.3** Updated the database from MySQL to SQL Server.

**Appendix A** Added more terms.

**Appendix B** Updated user interfaces to the ones actually in use.

**Appendix C** Updated user stories to the actual user stories.

**Appendix E** Updated to actual timeline and distribution of work.