Complete all fields as a team as you interpret them best for your project and current situation.

What did you say you would accomplish during this sprint?

We said we were going to continue work on the UI flow, the JSON, and the log files.

What did you actually accomplish?

We restructured how the UI is put together and tested it to ensure proper functionality. We also continued to tweak the JSON and got a file system set up.

Explain any discrepancies.

We decided to make the fish row into a control for cleaner code and easier interactions. This change will be beneficial in the long run, but it did require retesting to ensure proper functionality of the existing code.

What are you going to accomplish for the next sprint?

We're going to continue work on the UI flow and the file system.

Which aspects of the current work are the **easiest to understand**?

All aspects of the work are easy to understand.

Which aspects of the current work are the **hardest to understand**?

Nothing is difficult to understand at this time.

Which aspects of the current work are the **easiest to approach**?

The UI is easiest to approach because we're mostly making revisions and testing at this point.

Which aspects of the current work are the **hardest to approach**?

The JSON and associated testing are harder to approach because we're working outside of our own team.

Which aspects of the current work are the **easiest to solve**?

All aspects are fairly easy to solve at this time.

Which aspects of the current work are the **hardest to solve**?

Nothing is particularly difficult to solve.

How far along (as a percent) are you toward the final goal? Does this pace seem likely to succeed?

25% We're feeling rather positive about our project progress, things are really settling into place.

Did you meet or communicate with your client this week? If not, when was the last time?

Yes, we confirmed the date/time for our meeting and requested a tablet for testing.

Are they any issues, concerns, or comments about the project?

No.

