Complete all fields as a team as you interpret them best for your project and current situation.

What did you say you would accomplish during this sprint?

We said we were going to continue work on the UI flow and the file system.

What did you actually accomplish?

We found and set up a UI click tester and continued work on the UI. We've decided to make some changes to how the user interacts with the program and these need to cascade. We're also working on eradicating some bugs associated with these changes.

Explain any discrepancies.

The UI is our main priority right now because we've still got quite a bit of flow logic to write. We're also waiting on the other team's work to continue with the JSON.

What are you going to accomplish for the next sprint?

We're going to meet with the client to do a live demo and get feedback. We're also going to continue work on the UI.

Which aspects of the current work are the **easiest to understand**?

All aspects of the current work are easy to understand.

Which aspects of the current work are the **hardest to understand**?

N/A

Which aspects of the current work are the **easiest to approach**?

The UI flow improvements are easiest to approach because most of the logic is already in place.

Which aspects of the current work are the **hardest to approach**?

Determining what makes a complete fish row for button enabling/disabling is slightly more difficult to approach because of the multiple definitions of "complete fish". We want to check in an efficient manner.

Which aspects of the current work are the **easiest to solve**?

All aspects are fairly easy to solve.

Which aspects of the current work are the **hardest to solve**?

N/A

How far along (as a percent) are you toward the final goal? Does this pace seem likely to succeed?

50% We're doing fairly well with making steady progress this quarter.

Did you meet or communicate with your client this week? If not, when was the last time?

Yes, we emailed them a few questions.

Are they any issues, concerns, or comments about the project?

No.

