Complete all fields as a team as you interpret them best for your project and current situation.

What did you say you would accomplish during this sprint?

We said we were going to meet with the client to do a live demo and get feedback. We also said we were going to continue work on the UI.

What did you actually accomplish?

We met with the client and got their feedback. We also did some more work on the flow of the UI and adjusted the security on the JSON.

Explain any discrepancies.

We realized that since JSON is plain text and will contain sensitive data we need to keep the user from accessing these files.

What are you going to accomplish for the next sprint?

We're going to begin testing the program on the Getac tablet. We're also going to make some changes to the UI to fit the client's needs. We may also need to make some changes to the underlying objects/unit tests to accommodate these changes.

Which aspects of the current work are the **easiest to understand**?

We feel like we understand what the client wants.

Which aspects of the current work are the **hardest to understand**?

Nothing is particularly difficult to understand.

Which aspects of the current work are the **easiest to approach**?

It's fairly easy to approach adding editing/deleting capabilities and a separate form for counting trailer and shore anglers.

Which aspects of the current work are the **hardest to approach**?

Error checking a completed fish is hardest to approach because there are many different instances of a completed fish and a blank field could represent an error or data that can't be collected.

Which aspects of the current work are the **easiest to solve**?

All aspects are fairly easy to solve, the difficulty is in choosing an efficient approach.

Which aspects of the current work are the **hardest to solve**?

N/A

How far along (as a percent) are you toward the final goal? Does this pace seem likely to succeed?

55% We're on track for completion based on our timeline and are making steady progress.

Did you meet or communicate with your client this week? If not, when was the last time?

Yes, we met with them on Wednesday.

Are they any issues, concerns, or comments about the project?

No.

