Complete all fields as a team as you interpret them best for your project and current situation.

What did you say you would accomplish during this sprint?

We said we were going to meet with the client for a demo, finish the help files, and continue work on the output CSV and JSON.

What did you actually accomplish?

We did a briefing, met with the client for a demo, finished the help files, made a few adjustments on the objects, and removed the character parsing that was necessary before the database team's fix.

Explain any discrepancies.

N/A

What are you going to accomplish for the next sprint?

We're going to continue polishing the user interface, underlying objects, and the CSV/JSON output.

Which aspects of the current work are the **easiest to understand**?

All aspects are easy to understand.

Which aspects of the current work are the **hardest to understand**?

N/A

Which aspects of the current work are the **easiest to approach**?

The user interface polishing is easiest to approach.

Which aspects of the current work are the **hardest to approach**?

The JSON output is hardest to approach because we're waiting on the database team to give us a finalized format.

Which aspects of the current work are the **easiest to solve**?

All aspects are fairly easy to solve, we've already seen the problems elsewhere in our project.

Which aspects of the current work are the **hardest to solve**?

N/A

How far along (as a percent) are you toward the final goal? Does this pace seem likely to succeed?

84% We're doing well at this point and are pretty confident that we will be able to complete everything on time.

Did you meet or communicate with your client this week? If not, when was the last time?

Yes, we met with them on Wednesday and sent follow up emails.

Are they any issues, concerns, or comments about the project?

No.

