Complete all fields as a team as you interpret them best for your project and current situation.

What did you say you would accomplish during this sprint?

We said we were going to begin testing the program on the Getac tablet. We also said we were going to make some changes to the UI and the underlying objects/unit tests to fit the client's needs.

What did you actually accomplish?

We tested the program on the Getac tablet, began testing with live JSON, added a delete button, and added a control for counting boat trailers/shore anglers.

Explain any discrepancies.

This week was midterms and other classes workload increased. The client changes also took longer than expected to implement.

What are you going to accomplish for the next sprint?

We're going to finish up the UI with the static input and begin work on accepting dynamic input.

Which aspects of the current work are the **easiest to understand**?

We understand all aspects of the current work.

Which aspects of the current work are the **hardest to understand**?

N/A

Which aspects of the current work are the **easiest to approach**?

Shifting the boat trailer/shore angler counts into a separate form is the easiest to approach.

Which aspects of the current work are the **hardest to approach**?

The JSON is hardest to approach because we're going outside of our own team for it and it's a work in progress.

Which aspects of the current work are the **easiest to solve**?

The aesthetics of the UI are the easiest to solve.

Which aspects of the current work are the **hardest to solve**?

The underlying code structure changes are the hardest to solve because things were set up based on the existing UI. The changes have to cascade.

How far along (as a percent) are you toward the final goal? Does this pace seem likely to succeed?

60% We're making progress, so we're confident that we'll succeed. This week was a little bit rough, but we do have time set aside for set-backs.

Did you meet or communicate with your client this week? If not, when was the last time?

Yes, they sent us more information on Wednesday.

Are they any issues, concerns, or comments about the project?

No.

