## Slide 1: Electronic Field Input System
Team 5
Stacy Carlson, Thomas Flores, and Ralph Parkison

## Slide 2: User Interface

## Slide 3: Shore Angler and Boat Trailer Counts

## Slide 4: Enable/Disable Buttons for Completed Fish

## Slide 5: Enable/Disable Buttons for Completed Fish (Continued)

## Slide 6: Delete Button Work
Delete works for first and last row
Delete doesn’t work for middle rows
  Different attempts
    panel.Controls.RemoveAt(rowCount);
    panel.RowStyles.RemoveAt(rowCount);
    panel.Invalidate() and panel.Refresh()
    Loop with panel.RowStyles[i] = panel.RowStyles[i+1]

## Slide 7: Delete Button Issues

## Slide 8: JSON

## Slide 9: Lookup Tables Implemented
Several problems occurred acquiring DB team JSON
  JSON sent from our side with username and password required a variable name attached to it
  JSON received from DB team had various escape characters littered in the JSON

## Slide 10: Working Solution for Escape Characters
Problem: Escape characters sent from DB team
Solution: Remove characters with string replace function
  Hack Fix
    json = json.Replace("\"[", "[");
    json = json.Replace("]\"", "]");
    json = json.Replace(@"\r", "");
    json = json.Replace(@"\n", "");
    json = json.Replace(@"\", "");
  DB team will need to resolve this issue on their side

## Slide 11: Design of Lookup Tables Object
Look up tables are accessed through a root class.
class LookupTables
{
public List <CreelSurveyLookup> CRSrvyMthLUT { get; set; }
public List<RawFishSpeciesLookup> SppLUT { get; set; }
public List<CreelSpeciesLookup> CRSppLUT { get; set; }
public List<CreelAnglerTypeLookup> AngTypeLUT { get; set; }
public List<CreelLocationLookup> BoatLaunchLUT { get; set; }
public List<CreelReachLookup> CRReachLUT { get; set; }
public List<CreelOrgLookup> OrgAffilLUT { get; set; }
public List<CreelTagColorLookup> TagColorLUT { get; set; }
public List<CreelTagLookup> TagLUT { get; set; }
}

## Slide 12: Where We’re Going
Continue work on the UI
  Finish up client requested changes
  Increase size on the buttons for ease of use
  Begin transitioning from static to dynamic data in controls
Continue work on the JSON and CSV
  Communicate with DB team about issues