## Slide 1: Electronic Field Input System
Team 5
Stacy Carlson, Thomas Flores, and Ralph Parkison

## Slide 2: Client Meeting
Pleased with progress
Requested minor changes
  Help files also in pdf form
  Angler Type auto-selects after the first angler
  Made decisions about data
Waiting to find out about hardcoded usernames/passwords

## Slide 3: Conflicts With Team 4
Only accepting 1 zip code/angler type per party (Outgoing JSON)
Creel Clerk Initials (Incoming JSON)

## Slide 4: Realistic Outlook
We’re not going to have time to do CSV output due to changes that need to be made to the UI, underlying objects, and the JSON

## Slide 5: UI Revision

## Slide 6: Fixes Applied
Delete Button
  Add Fish enabled after deleting the last fish
  Buttons enabled based on fish on screen
Exit Menu Option enabled appropriately

## Slide 7: Loading Animation

## Slide 8: Where We’re Going
Testing the UI and fixing any problems
Continue work on the input/output JSON
Prepare for final presentation